Ethan Legones

Intro to Programing

Team Fettuccine

Project idea: Python Snake

Executive Summary

In this project we will program a basic game called python snake. It's basically the game snake where you control a snake eating blocks that randomly appear and when you eat them your snake grows in length but if you run into yourself or the end of the map you die. In our game we will add additional challenges such as walls and at certain intervals changing speed to increase difficulty and make it legally distinct.

Project Background

As our team is all new to programming this project might be a challenge for us. However, this isn’t bad, the best way to learn is to challenge oneself. This project will test our knowledge of python as well as forcing us to learn more about it on our own and as well as a team to make up for our lack of current knowledge. This overall will help us become better programmers and make a fun game at the same time.

Objective and goals

Primary Objective: Develop a basic game that is functional.
Goal 1: implement the basic movement of snake and death if it hits a border

Goal 2: implement the growth feature when eating food as well as death if it hits itself

Goal 3: implement variations such as moving walls and changing speed to make it different and more repayable

Goal 4: Add a score counter for size and time lasted.

Scope of work

Features included:

- Movement

- Food randomly appearing

- Growth

- Death if hit wall or itself

- Variation through moving walls and changing speed

- Score counter

Out of scope: All time score

Technical Approach

This project will be using pythons core features and standard libraries and others:

Pygame: use to program games

Sys: built in function that provides functions and variables.

User input: game will translate users input into movement of snake.

Project Timeline

| Phase | milestone | duration |
| --- | --- | --- |
| Planning | Assigning each team member what to work on and what when things should be done | 3 days |
| Design | Design the map of the game as well as the food and snake. | 1 week |
| Core features | Movement, food appearing, growth, death | 2 weeks |
| Expanded features | Walls movement, speed variation, score board | 1 week |
| QA | Testing, fixing bugs, final build. | 1 week |

Team structure and roles

This is a group project so we can divide it so we can do what best fits our skill sets or we can all work together on each part and help each other. The following jobs positions will be positions for our group

- Team lead: keeping others on task as well as making sure we are following schedule. Will also help other group members if they need it or are behind.

- Designer: In charge of designing the map, snake, food.

- Programmer: will program movement, death, growth, where food appears. (we will have 2 people do this job if we decide to divide it up)

- Tester. Test to see if the program works, gives suggestions to improve the project.

Risk Analysis

This project seems more difficult than the projects suggested so a risk that comes with that is we may be unable to complete the project. Another risk is it might take more time to do than expected due to us not being familiar with game design or using the library Pygame. A way to mitigate this risk is before we start to spend about a week familiarizing ourselves with the library and similar projects to ours to help us understand how to program it better and faster.

Testing and quality assurance

To Assure quality the code will be tested throughout the project's course.

- Each member will test their code

- Team leader will test the code when each member finishes their code

- When the project is finished the tester will do final testing before we turn it in to make sure it's good to go.

Conclusion

Python snake games will be a good way for us to improve our skills and knowledge of programming with python. Through this project we will get hands-on experience and practical knowledge on how to use user input, handling data and teamwork. We will also be able to have fun with the game we have developed.